**Team 6- Project 3 - Retrospective meeting:**

What went well in this sprint?

The estimation done was to the point and the user stories and tasks were defined well enough to not hinder implementation.

We were able to implement the tasks which we could not complete in the previous sprint

We were able to better follow the coding standards than in the last sprint

We were able to coordinate and implement the tasks better than the previous sprint

We were able to test and integrate the code this time fairly easier than last sprint because of following standards and agile process better

Everyone met their expectations with respect to learning, hours towards the project and overall impact to the sprint

What could have been done better in this sprint?

We could not complete some tasks due to lack of knowledge in specific areas

Some of the user stories taken for this sprint actually would take more than one sprint to complete

Could have taken lesser tasks from product backlog so as to have a more successful sprint